## Slide 1: Test Management

## Slide 2
Presented To
Md.Saeed Siddik
Lecturer
Institute of Information Technology
Presented By
Tahlil-803
Tulsi Das-811
Saara Sheneen-833
Moloy Kanti Sarkar-834

## Slide 3
Objectives
Elements of test management
Capabilities of a tester
Structure of testing group
Test plan components
Master test plan
Verification test plan
Unit test plan
Integration test plan
Function test plan
System test plan
Acceptance test plan
Test design specifications
Test case specifications
Test result specifications: test log, test incident report, and test summary report

## Slide 4: Test Management is concerned with-
Test resource
Test environment management
1

## Slide 5: Key Elements of Test Management
Test organization
Test Planning
Detailed test design and test specifications
Test monitoring and assessment
Product quality assurance

## Slide 6: Test Organization
The testing group is responsible for the following activities:
Maintenance and application of test policies
Development and application of testing standards
Participation in requirement, design, and code reviews
Test planning
Test execution
Test measurement
Test monitoring
Defect tracking
Acquisition of testing tools
Test reporting

## Slide 7: Personal and Managerial Skills-
able to contribute in policy-making and planning the testing activities
able to work in a team
able to organize and monitor information, tasks, and
people
able to interact with other engineering professionals, software quality assurance staff, and clients
capable of training and mentoring new testers
creative, imaginative, and experiment-oriented
have written and oral communication skills

## Slide 8: Technical Skills
technically sound, capable of understanding software engineering principles and practices
good in programming skills
have an understanding of testing basics, principles, and practices
have a good understanding and practice of testing strategies and methods to develop test cases

## Slide 9: Technical Skills(cont.)
have the ability to plan, design, and execute test cases
technical knowledge of networks, databases, operating Systems
have the knowledge of configuration management.
know about quality issues and standards

## Slide 10: STRUCTURE OF TESTING GROUP
Source: SOFTWARE TESTING Principles and Practices,page:279

## Slide 11: Test Manager
Responsibilities of test managers are-
interact with project management, quality assurance, and marketing staff
Interacts with customers regarding quality issues
Acquires all the testing resources including tools
Monitors the progress of testing and controls the events
Participates in all static verification meetings
Hires, fires, and evaluates the test team members

## Slide 12: Test leader
Responsibilities of test leader are-
Planning the testing tasks given by the test manager.
Assigning testing tasks to test engineers who are working under him.
Supervising test engineers.
Helping the test engineers in test case design, execution, and reporting.
Providing tool training, if required.
Interacting with customers.

## Slide 13: Test Engineers
Responsibilities of test engineers are-
Designing test cases.
Developing test harness.
Set-up test laboratories and environment.
Maintain the test and defect repositories.

## Slide 14: Junior Test Engineers
Responsibilities of junior test engineers are-
taking training about the test strategy, test process, and testing tools.
participating in test design and execution with experienced test engineers

## Slide 15: Test Plan
A test plan is defined as a document that describes-
the scope
approach
resources
schedule of intended testing activities

## Slide 16: Test Plan
In order to meet a set of goals, the test plan identifies the following:
Test items
Features to be tested
Testing tasks
Tools selection
Time and effort estimate
Who will do each task
Any risks
Milestones

## Slide 17: Test Plan Components
Source: SOFTWARE TESTING Principles and Practices,page:278

## Slide 18: Test Plan Components(cont.)
Test Plan Identifier
Each test plan is tagged with a unique identifier so that it is associated with a project.
Introduction
The test planner gives an overall description of the project with:
Summary of the items and features to be tested.
The requirement and the history of each item (optional).
High-level description of testing goals.

## Slide 19: Test Plan Components(cont.)
Test-Item to be Tested-
Name, identifier, and version of test items.
Characteristics of their transmitting media where the items are
References to related documents, such as requirements specification, design specification, users’ guide, operations guide, installation guide.
References to bug reports related to test items.

## Slide 20: Test Plan Components(cont.)
Features to be Tested
All software features and combinations of features are to be tested.
References to test-design specifications associated with each feature and combination of features.

## Slide 21: Test Plan Components(cont.)
Features not to be Tested
All the features and the significant combinations of features which will not be tested.
Identify why the feature is not to be tested. There can be many reasons:
  Not to be included in this release of the software.
  Low-risk, has been used before, and was considered stable.
  Will be released but not tested or documented as a functional part of the release of this version of the software.

## Slide 22: Approach
Overall approach
Combination of Features
Major features
Additional criteria

## Slide 23: Pass/Fail Criteria
set of criteria based on which a test case is passed or failed

## Slide 24: Suspension Criteria and Resumption Requirements
Unavailability of external dependent systems during execution.
A ‘critical’ or ‘major’ defect, the testing team will call for a break in testing while an impact assessment is done.

## Slide 25: Environmental Needs
desired properties
level of security required
special test tools needed.
other testing needs.

## Slide 26: Risks and Contingencies
Lack of personnel resources
Lack of availability of resources
Late delivery of the software, hardware, or tools
Delays in training on the application and/or tools.

## Slide 27: Testing Costs
planning and designing the tests
acquiring the hardware and software required for the tests
support the environment
executing the tests

## Slide 28: VERIFICATION TEST PLAN
Method: review, inspection, walkthrough
Specific areas of the work product
Risks associated
Prioritizing the areas of work product

## Slide 29: Validation TEST PLAN
Testing techniques
Testing tools
Support software and documents
Configuration management

## Slide 30: Detailed Test design
Detailed test designing for each validation activity maps the requirement or features to the actual test cases to be executed.
One way to map the features to their test cases is to analyze the following :
Requirement traceability
Design traceability
Code traceability

## Slide 31: Traceability Matrix

## Slide 32: Test design Specification
A test design specification should have the following components:
Identifier: A unique identifier is assigned to each test design.
Features to be tested: List of a feature that needs to be tested.
Approach refinements: Any special testing technique to be explained that is used for generating test case.
Test case identification: Test case to be executed for particular features are identified here.
Feature pass/fail criteria: The criteria for determining whether the test case for feature has failed or pass.

## Slide 33: Test case Specification
The test case specification document provides the actual values for input with expected outputs. It should have following components:
Test case specification Identifier: A unique identifier is assigned to each test specification.
purpose: The purpose of executing the test case should be mentioned here .
Test items needed: List of related documents that describes items and features.
Special environmental needs: Any special hardware or software that needs to execute the test case.
Special procedural requirements: Any special condition or constraint to run the test case.

## Slide 34: Test case Specification
Inter case dependencies: Some test case may be dependent to each other .
Input specification: Actual inputs are described while executing test case .
Test procedure: The step wise procedure for executing the test case .
Output specification: It is necessary for comparing the result with expected output.

## Slide 35: Example

## Slide 37: Test result specification

## Slide 38: Test log
Test log is a record of the testing events that take place during the test. The format for test log is given below:
Test log Identifier
Description
Activity or event entries

## Slide 40: Test incident report
This is a form of a bug report. It is the report about any unexpected event during testing which needs further investigation to resolve the bug. The component of incident report are given below;
Test incident report identifier
Summary
Description
(i)Date and time
(ii)Testing personnel names
(iii)Environment
(iv)Testing input
(v)Expected output

## Slide 41
(vi)Actual outputs
(vii)Anomalies detected during test
(viii)Attempts to repeat the same test
Impact

## Slide 43: Test summary report
It is basically evaluation report prepared when testing is over. It is the summary of all the tests executed for a specific test design specification.
A test summary reports contains following components
Test summary report identifier
Descriptions
Variances
Comprehensive statements
Summary of results
Evaluation

## Slide 44
Summary of activities
Approvals

## Slide 46: A picture is worth a thousand words
A complex idea can be conveyed with just a single still image, namely making it possible to absorb large amounts of data quickly.

## Slide 47: Want big impact? Use big image.

## Slide 48: Use diagrams to explain your ideas
Lorem ipsum congue
Lorem ipsum
Lorem ipsum
Lorem ipsum

## Slide 49: And tables to compare data
 | A | B | C
Yellow | 10 | 20 | 7
Blue | 30 | 15 | 10
Orange | 5 | 24 | 16

## Slide 50: Maps
our office

## Slide 51: 89,526,124
Whoa! That’s a big number, aren’t you proud?

## Slide 52: 89,526,124$ 100% 185,244 users
That’s a lot of money
Total success!
And a lot of users

## Slide 53: Our process is easy
1
Vestibulum congue tempus
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor. Donec facilisis lacus eget mauris.
2
Vestibulum congue tempus
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor. Donec facilisis lacus eget mauris.
3
Vestibulum congue tempus
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor. Donec facilisis lacus eget mauris.

## Slide 54: Let’s review some concepts
Yellow
Is the color of gold, butter and ripe lemons.
Blue
Is the colour of the clear sky and the deep sea.
Red
Is the color of blood, danger and courage.
Yellow
Is the color of gold, butter and ripe lemons.
Blue
Is the colour of the clear sky and the deep sea.
Red
Is the color of blood, danger and courage.

## Slide 56
Mobile project
Place your screenshot here
Show and explain your web, app or software projects using these gadget templates.

## Slide 57
Place your screenshot here
Tablet project
Show and explain your web, app or software projects using these gadget templates.

## Slide 58
Place your screenshot here
Desktop project
Show and explain your web, app or software projects using these gadget templates.

## Slide 59: Thanks!
Any questions?
You can find me at
@username
user@mail.me

## Slide 60: Credits
Special thanks to all the people who made and released these awesome resources for free:
Presentation template by SlidesCarnival
Photographs by Unsplash

## Slide 61: Presentation design
This presentation uses the following typographies:
Titles: Poppins Bold
Body copy: Poppins Light
You can download the fonts at:
https://www.fontsquirrel.com/fonts/poppins
You don’t need to keep this slide in your presentation. It’s only here to serve you as a design guide if you need to create new slides or download the fonts to edit the presentation in PowerPoint®

## Slide 62
SlidesCarnival icons are editable shapes.
This means that you can:
Resize them without losing quality.
Change line color, width and style.
Isn’t that nice? :)
Examples:

## Slide 63
Now you can use any emoji as an icon!
And of course it resizes without losing quality and you can change the color.
How? Follow Google instructions https://twitter.com/googledocs/status/730087240156643328
✋👆👉👍👤👦👧👨👩👪💃🏃💑❤😂😉😋😒😭👶😸🐟🍒🍔💣📌📖🔨🎃🎈🎨🏈🏰🌏🔌🔑 and many more...
😉